## Slide 1
1
SOFTWARE PROCESS MODELS
& TEAM ROLES IN SOFTWARE PROJECTS
Assignment 2 | Software Engineering
Group Members: [Student 1] | [Student 2] | [Student 3]
March 2026

## Slide 2
2
OVERVIEW
Agenda
1
Introduction — Why Process Models Matter
2
Waterfall Model
3
Spiral Model
4
Agile (Scrum) Model
5
Comparative Analysis
6
Model → Project Matching
7
Software Team Roles
8
Key Takeaways & Q&A

## Slide 3
3
INTRODUCTION
Why Do Process Models Matter?
66%
of projects experience delays
31%
fail completely
53%
exceed budget
▸ A process model provides structure, guidance, and repeatability
▸ The right model reduces risk, saves cost, and improves quality
▸ Different projects require fundamentally different approaches
▸ Source: Standish Group CHAOS Report 2023

## Slide 4
4
OVERVIEW
The Three Models We Analysed
WATERFALL
Linear & Sequential
▸ Stable, well-defined projects
▸ Fixed scope & documentation
▸ Government / enterprise
SPIRAL
Iterative + Risk-Focused
▸ Large, complex, high-risk
▸ Requirements evolve
▸ Defense / aerospace
AGILE (SCRUM)
Iterative & Flexible
▸ Fast-moving requirements
▸ Frequent delivery
▸ Startups / mobile apps

## Slide 5
5
WATERFALL MODEL
Waterfall Model — Phases
Introduced by Winston Royce (1970) — Linear, sequential, one-directional flow
1 Requirements
▶
Gather & document all requirements
2 System Design
▶
Define architecture & technical specs
3 Implementation
▶
Write code per design documents
4 Testing
▶
Verify system against requirements
5 Deployment
▶
Deliver product to end users
6 Maintenance
Bug fixes & ongoing support
Key: Every phase must be FULLY COMPLETE before the next begins — no going back.
▸ Documentation is heavy at every phase
▸ Requirements must be fully defined upfront
▸ Little customer involvement after requirements
▸ Progress measured by phase completion

## Slide 6
6
WATERFALL MODEL
Waterfall — Advantages, Disadvantages & Fit
✔ Advantages
▸ Simple and easy to manage
▸ Clear milestones & deliverables
▸ Strong documentation at every phase
▸ Works well with stable requirements
▸ Easy to track progress & costs
✘ Disadvantages
▸ Very inflexible — costly changes
▸ Customer sees product only at the end
▸ High risk if requirements are wrong
▸ Testing happens too late
▸ Outdated requirements likely in long projects
🎯 Best For
▸ Well-defined, stable requirements
▸ Government & regulatory contracts
▸ Payroll / accounting systems
▸ Short-duration, fixed-scope projects
▸ Projects requiring full documentation

## Slide 7
7
SPIRAL MODEL
Spiral Model — Overview & Phases
Developed by Barry Boehm (1986) — Combines iterative development with systematic risk management
1. PLANNING
Define objectives, constraints & scope
2. RISK ANALYSIS
Identify risks, build prototypes
3. ENGINEERING
Design, code & test the software
4. EVALUATION
Customer reviews, feedback gathered
↻ Repeat per spiral

## Slide 8
8
SPIRAL MODEL
Spiral — Advantages, Disadvantages & Fit
✔ Advantages
▸ Excellent, continuous risk management
▸ Flexible — new requirements per spiral
▸ Prototyping reduces wrong-product risk
▸ Strong customer involvement each cycle
▸ Scales to very large systems
✘ Disadvantages
▸ Very expensive & resource-intensive
▸ Requires specialized risk expertise
▸ Complex to plan and manage
▸ Not suitable for small projects
▸ Can spiral indefinitely if uncontrolled
🎯 Best For
▸ Large-scale, high-risk systems
▸ Defense & aerospace software
▸ Multi-year, large-budget projects
▸ Unclear or evolving requirements
▸ Projects needing multiple prototypes

## Slide 9
9
AGILE — SCRUM
Agile (Scrum) — Overview & Sprint Cycle
Agile Manifesto (2001) | Scrum is the world's most used Agile framework
Product Backlog
→
Sprint Planning
→
SPRINT (1–4 weeks)
→
Sprint Review
→
Sprint Retro
↺ Repeat until backlog is complete
Product Owner
Manages backlog, represents customer
Scrum Master
Facilitates process, removes blockers
Dev Team
Self-organizing team that builds the product

## Slide 10
10
AGILE — SCRUM
Scrum — Advantages, Disadvantages & Fit
✔ Advantages
▸ Highly flexible — changes any time
▸ Working software every sprint
▸ Continuous customer feedback
▸ High team collaboration & morale
▸ Faster time-to-market for core features
✘ Disadvantages
▸ Hard to predict final cost upfront
▸ Needs constant customer involvement
▸ Risk of scope creep
▸ Minimal docs — maintenance issues
▸ Difficult to scale without frameworks
🎯 Best For
▸ Startups & evolving requirements
▸ Mobile & web applications
▸ Small cross-functional teams (5–12)
▸ Rapid delivery & frequent releases
▸ Customer-facing digital products

## Slide 11
11
COMPARATIVE ANALYSIS
Side-by-Side Comparison
Criteria
Waterfall
Spiral
Agile (Scrum)
Flexibility
Low
Medium
High
Risk Handling
Poor
Excellent
Good
Customer Involvement
Low
Medium
High
Documentation
Very High
High
Low–Medium
Team Size
Any
Large
Small–Medium
Project Size
Small–Medium
Large–Very Large
Small–Medium
Cost
Low upfront
High overall
Moderate

## Slide 12
12
MODEL SELECTION
Matching the Right Model to the Right Project
Three real-world project types — which process model fits best?
🏦
Banking System
Complex, regulated, mission-critical
📱
Mobile Startup App
Fast-moving, evolving, MVP-driven
🛡
Government Defense
High-risk, large-scale, safety-critical
→ See next three slides for detailed justification

## Slide 13
13
MODEL SELECTION
Banking System → Waterfall (+ Spiral risk elements)
Why Waterfall?
▸ Requirements defined upfront by legal/regulatory teams
▸ Strict compliance needs heavy documentation (PCI-DSS, Basel III)
▸ Changes to live banking systems are tightly controlled
▸ Auditors need clear records of every development phase
▸ Structured phase-gates enable formal compliance reviews
Why add Spiral elements?
Complex banking modules (core engine, fraud detection) benefit from Spiral risk analysis to prevent costly failures before full-scale build.
Real-World Example:
JPMorgan Chase and HSBC use structured, plan-driven processes with rigorous documentation, regulatory sign-offs, and formal audit trails for all core banking system upgrades.

## Slide 14
14
MODEL SELECTION
Mobile Startup App → Agile (Scrum)
Why Scrum?
▸ Requirements evolve rapidly based on user feedback
▸ Need to ship an MVP quickly to validate the business idea
▸ Small cross-functional team — ideal Scrum environment
▸ Investors want frequent, tangible progress (sprint demos)
▸ Market changes fast — Agile lets the team pivot quickly
Why NOT Waterfall?
A startup using Waterfall would invest months writing specs for a product that is already obsolete by launch day. You must learn while building.
Real-World Example:
Instagram launched with only photo sharing. Stories, Reels, and DMs were all added in subsequent Agile iterations driven by user behavior and competitive pressure — the product evolved sprint by sprint.

## Slide 15
15
MODEL SELECTION
Government Defense System → Spiral Model
Why Spiral?
▸ Continuous risk analysis is essential — failure can cost lives
▸ Requirements are complex and not fully known at project start
▸ Prototypes allow evaluation before full-scale commitment
▸ Scales to multi-year, multi-team, large-budget programs
▸ Aligns with defense standards: MIL-STD, DO-178C (avionics)
Why NOT Agile or Waterfall?
Agile lacks the rigor and documentation required by defense procurement standards. Waterfall is too inflexible for a decades-long project where technology and threat landscapes continuously change.
Real-World Example:
The F-35 fighter jet software (14+ million lines of code) used an iterative, risk-managed development approach spanning decades, with multiple prototype evaluations before each major system increment.

## Slide 16
16
TEAM ROLES
The People Behind the Software
A successful project needs the right people in the right roles
Project Manager
Plans, tracks & delivers
Software Architect
Designs system structure
Developer
Writes production code
QA Engineer
Tests & ensures quality
Business Analyst
Bridges biz ↔ tech
DevOps Engineer
Automates delivery pipeline

## Slide 17
17
ROLE 1 — PROJECT MANAGER
Project Manager
Responsibilities
▸ Plans scope, timeline and budget
▸ Allocates resources & manages schedule
▸ Identifies and mitigates project risks
▸ Primary contact between team & stakeholders
▸ Tracks progress & ensures quality deliverables
Required Skills
▸ Leadership & communication
▸ Risk management
▸ Jira / MS Project / Trello
▸ Budgeting & resource planning
▸ SDLC knowledge
Contribution to Success
Keeps the team on track, within budget, and aligned with business goals. Without effective PM, projects suffer scope creep, missed deadlines, and miscommunication.
Real-World Example
Microsoft
PMs at Microsoft coordinate across hundreds of engineers to deliver Windows updates on schedule, managing cross-team dependencies and resolving blockers to keep all workstreams aligned.

## Slide 18
18
ROLE 2 — SOFTWARE ARCHITECT
Software Architect
Responsibilities
▸ Designs overall system structure & architecture
▸ Makes high-level technology decisions
▸ Establishes coding & architectural guidelines
▸ Evaluates trade-offs between design approaches
▸ Mentors developers on architectural patterns
Required Skills
▸ Design patterns (MVC, microservices)
▸ System integration & API design
▸ Multiple languages & platforms
▸ Analytical & problem-solving
▸ Communication with non-technical stakeholders
Contribution to Success
Prevents costly structural mistakes before implementation. A poor architecture leads to technical debt, performance issues, and systems that can't scale or be maintained.
Real-World Example
Netflix
Netflix architects designed the transition from a monolithic DVD rental platform to a highly available, globally distributed microservices architecture — the foundation that allows 200M+ users to stream simultaneously with high reliability.

## Slide 19
19
ROLE 3 — DEVELOPER
Developer (Software Engineer)
Responsibilities
▸ Writes, tests & maintains application code
▸ Translates user stories into working features
▸ Performs code reviews with teammates
▸ Debugs and resolves software defects
▸ Participates in sprint planning & design
Required Skills
▸ Programming languages (Python, Java, JS)
▸ Data structures & algorithms
▸ Git & version control
▸ Unit testing & code review
▸ Problem-solving & attention to detail
Contribution to Success
Converts requirements and designs into a working product. Technical skill, collaboration, and adherence to coding standards directly determine software quality and maintainability.
Real-World Example
Google
Google engineers use mandatory peer code review via Gerrit before any code is merged. This engineering culture is a key reason Google's products handle billions of requests per day with minimal downtime.

## Slide 20
20
ROLE 4 — QA ENGINEER
QA Engineer
Responsibilities
▸ Designs and executes test plans & test cases
▸ Performs manual and automated testing
▸ Documents and tracks defects to resolution
▸ Verifies functional & non-functional requirements
▸ Ensures performance, usability & security standards
Required Skills
▸ Selenium, JUnit, Postman, JMeter
▸ Analytical thinking & attention to detail
▸ Bug tracking (Jira, Bugzilla)
▸ Test automation scripting
▸ SDLC & testing methodologies
Contribution to Success
Acts as the safety net of the project. By catching defects before the software reaches users, QA protects the organization from costly post-release failures, reputational damage, and security breaches.
Real-World Example
Amazon
Amazon QA teams use automated testing pipelines and chaos engineering (deliberately injecting failures) to verify platform stability under extreme conditions — supporting thousands of deployments per day without major outages.

## Slide 21
21
ROLE 5 — BUSINESS ANALYST
Business Analyst (BA)
Responsibilities
▸ Elicits & documents business requirements
▸ Translates business needs into technical specs
▸ Creates user stories, use cases & process flows
▸ Bridges the gap between business & tech teams
▸ Validates delivered software meets business goals
Required Skills
▸ Communication & facilitation
▸ UML / BPMN process modeling
▸ Requirements elicitation techniques
▸ Analytical & critical thinking
▸ Understanding of both business & software
Contribution to Success
Ensures the team builds the RIGHT product — not just a technically correct one. Misunderstood requirements are a leading cause of project failure; the BA prevents this.
Real-World Example
JPMorgan Chase
BAs at JPMorgan Chase translate complex regulatory changes (e.g., new Basel IV reporting rules) into detailed functional specifications that engineering teams use to update the bank's core systems — bridging compliance and technology.

## Slide 22
22
ROLE 6 — DEVOPS ENGINEER
DevOps Engineer
Responsibilities
▸ Builds & maintains CI/CD pipelines
▸ Manages cloud infrastructure (AWS, Azure, GCP)
▸ Automates build, test & deployment processes
▸ Monitors performance & availability in production
▸ Manages containers & infrastructure-as-code
Required Skills
▸ Jenkins / GitHub Actions / GitLab CI
▸ Docker & Kubernetes
▸ AWS / Azure / GCP
▸ Terraform / Ansible
▸ Prometheus, Grafana, Datadog
Contribution to Success
Reduces time from code to delivery while ensuring reliability. In Agile teams, DevOps enables the frequent, reliable deployments that Scrum sprints require — eliminating 'works on my machine' problems.
Real-World Example
Spotify
Spotify's DevOps infrastructure allows 300+ microservices to be independently deployed multiple times per day by autonomous Scrum squads — the DevOps layer is what makes the Spotify model of at-scale Agile actually work.

## Slide 23
23
SYNTHESIS
How Roles Behave Differently per Process Model
Role
Waterfall
Spiral
Agile (Scrum)
Project Manager
Plans full project upfront
Manages each spiral cycle
Scrum Master facilitates
Architect
Designs full system before coding
Refines architecture each spiral
Guides architecture per sprint
Developer
Implements entire design at once
Builds incrementally per spiral
Delivers features per sprint
QA Engineer
Tests only at the end
Tests at each spiral evaluation
Tests within every sprint
Business Analyst
Gathers ALL requirements upfront
Reviews & refines per spiral
Writes & refines user stories
DevOps Engineer
Manages single final deployment
Supports multiple prototypes
Automates continuous delivery

## Slide 24
24
CONCLUSION
Key Takeaways
Process Models
▸ No single model is universally best — context decides
▸ Waterfall: structure & documentation for stable requirements
▸ Spiral: risk management for large, complex, critical systems
▸ Agile (Scrum): speed & flexibility for evolving products
Team Roles
▸ Every role is essential — removing one creates blind spots
▸ Roles interact differently depending on the chosen model
▸ Strong collaboration between roles is more important than tools
▸ People and culture determine project success more than process
Model ↔ Project Fit
▸ Banking system → Waterfall (regulated, stable requirements)
▸ Mobile startup → Agile/Scrum (speed, flexibility, MVP)
▸ Defense system → Spiral (risk-driven, iterative, large-scale)
▸ Hybrid models are common in real-world projects
"Software is built by people. Process models are only as good as the team that follows them."

## Slide 25
25
Thank You!
Questions & Discussion
Presented by:
[Student 1] — Waterfall & Spiral Models | [Student 2] — Agile & Comparative Analysis | [Student 3] — Team Roles
References
Boehm, B. (1988). A Spiral Model of Software Development. IEEE Computer. | Schwaber & Sutherland (2020). The Scrum Guide. | Royce, W. (1970). Managing Large Software Systems. IEEE WESCON. | Standish Group (2023). CHAOS Report. | Beck et al. (2001). Manifesto for Agile Software Development.
Software Engineering | Group Assignment 2 | March 2026